## Slide 1
Service Governance Board
Terms of Reference
Version 2.0, February 2013

## Slide 2: Scope of Service Governance Board (SGB) Service Governance Board has been formed to define , deploy and apply processes, methodologies, tools and technologies that will govern the production of enterprise services and maximize their reuse
Retail
Commercial
Wholesale
CBS
OCIS
ALS
Others
External Parties
Experian
Business Areas
Backend
Systems
Background
Enterprise services are generated by multiple platform teams within LBG using multiple technologies. Over the course of 2012-2013, there are many significant programmes in LBG that will use the enterprise services to deliver their objectives. As the number and types of consumers of these services expands, the quality of these services and their ability to absorb changes will become critical. SGB is the organization unit that will proactively guide the service producers and manage the enterprise services from inception to retirement through the use of standards , policies and procedures .
SGB Charter
SGB Outcomes
Clearly communicated Standards & Guidelines for service identification, design, development and implementation
Service Design Review s that ensure robust and reusable services
Introduction of Tools & technologies to support services creation and the practices laid out by SGB
SGB Scope
Long-term – Expand to include Application Services, & Infrastructure Services
Short-term – Expand to include Process Services & Data Integration Services
Immediate Term – Business Services & Utility Services in E2E Simplification, FATCA. BAU, Galaxy
Principles & Guidelines
Standards, Policies & Procedures
Service & Model Designs
LBG Enterprise Services Stakeholder Interactions
Tools
MULTI-CHANNEL
PAYMENTS
MORTGAGES
LP&i
Business Process Technologies
BU
Insurance
Wealth & International
Group Operations
Notes: SGB Charter will be detailed further as the ToR expands

## Slide 3: SGB Operating Model A brief overview
Operating Model
Activities Performed
  Service Design reviews
  Planning & Design initiation approval for identified services
  Proposals and Review of proposed patterns, principles & policies
  SME viewpoints for pressing technical design issues
  Waivers for design approach/patterns used
  Service Analysis & Design Tool demos
  Knowledge sharing with Projects & SME community on SOA, LCSM, DP, MB
  SOA Successes & Retrospectives with projects
  Advice & Guidance to Projects
Frequency of Meetings
  Scheduled Weekly for Reviews with Adhoc meetings for overflows from scheduled meetings
  Adhoc meetings for waivers and urgent issues
  Quarterly Knowledge sharing sessions
  Monthly Retrospectives
Collaboration Platforms
  Sharepoint for documents
  NetMeetings & Discussion Boards for interaction

## Slide 4: SGB Operating Model (continued..) A brief overview
Operating Model
Prerequisites
  Design review - Scope includes all exposed on ESB irrespective of Service Model
  Documents – Architecture Overview, Architecture Description Service Detailed Design, (if applicable) Data Dictionary, Candidate Host APIs for the service being reviewed, Other services in the overall solution
  Schedule – Request for review & documents available 1 week before schedule date
  Participants
  Planning & Design initiation approval for identified services
  Concept Note giving service description, capabilities/responsibilities, outline of data requirements, business justification
  Service Analysis Document
  List of participants is same as above except that Project Manager/DSM is mandatory for the transition to Planned state
  Patterns/Policies/Other Design Enablers review & waivers for design approach/patterns used
  Reference Documents made available 3 days ahead of meeting
  Other critical or technical design issues
  Reference Documents (if available) or a detailed mail describing the issue made available a few hours ahead of meeting
  Advise & Guidance to Projects
  Reference Documents (if available) or a detailed mail describing the issue made available 2-3 days ahead of meeting
    MANDATORY
    Approvers – Minimum of 3 approvers
    Design Lead & Team - Minimum of 1 member
    Associated project SME
    Consumer representative
    MANDATORY
    Associated Solution Architect
    LCSM Model Administrator
    Systinet Administrator
    DESIRABLE*
    SD Representative
    Project manager/DSM
* {Where the services have extensive dependency on infrastructure capability or special features, SD is a critical participant. The Chair, Design team or Consumer may request SGB for their availability}

## Slide 5: SGB Operating Model (continued..) A brief overview
Operating Model
Procedure
  Patterns/Policies/Other Design Enablers review or Other critical or technical design issue or Waivers
    Summary of the discussion and conclusions are circulated
    Update Architecture Decisions Log (if applicable)
  Retrospectives or Advise & Guidance to projects
    Looking back on the services dealt with during SGB along with the Consumer teams, Platform teams & Project teams
    Note summarising Lessons learnt & Best practices from the project is published & circulated
  Planning & Design initiation approval for identified services
    Study team, SME & LCSM team clarifies for comments raised by members
    Chair summarises if any further discussion needed/approval/rejection
  Design review
    Pre-configured Task-reminder alerts 2 days prior to SGB prompting Agenda and review items
    Each session covers solution review of 2 services and requirements overview of next weeks services
    Solution Design team provides a quick summary of the design
    Chair shares comments against the self-assessment done by Design Team on the Basic Review Checklist
    Design team clarifies for comments on the checklist responses & the other comments raised by members
    Chair summarises if any further discussion needed/approval/rejection
    Minutes of Meeting of session (Design decisions (if any) – from chair, Issues/Comments discussed – from Design team, Action Items – from Design team & chair) and RAID updates are published

## Slide 6: SGB Operating Model (continued..) A brief overview
Operating Model
Approvals
  Service Design Reviews / Service Planning
  Approvals are subject to closure of action items raised on the Service stakeholders during the SGB session
  Stakeholders share their concerns or acceptance in the session and over mail with the SGB chair
  Where the stakeholders are not present in the SGB session, they can take 48 hours to raise their issues/concerns or provide their acceptance. Post 48 hours, the Design team will be permitted to assume acceptance provided all other action items are closed
Metrics
  Number of services reviewed per month
  Number of services approved and services rejected per month
  Number of approved services that faced design issues (in DBT, SIT or concerns from Consumer) after SGB approval
Registering for SGB
  Groups that adopt the SGB for Services Review will register with the chair and go through this Terms of Reference before coming on board

## Slide 7: SGB Operating Model – A Lifecycle Guide
Delivery Life Cycle / Service Life Cycle Mapping

## Slide 8: Service Governance Board Interlock SGB will operate within the context of various other Governance forums that are exist within Group IT .
Architecture Governance Council
(IT Strategy Board)
SAF
Strategic Architecture Forum
DAC’s
EAD
ADM
SOA Surgery / SOA Core Working Group*
Application
Design
Authority
Service Governance Board
Escalates and
reports to SAF
Guides and informs submissions to SGB
Interlocked governance for
BPM / SOA
*Core Working Groups
Guides and informs submissions to ADA
Key Principles
Focus of SGB will be limited to the Enterprise Services - their functionality, architecture and design
SGB will interact with and support IT Governance and Architecture Governance functions
The respective Working Group will work on implementation and methodologies. Critical decisions e.g. new patterns discovered during design development will be discussed and ratified at SGB
Broader and strategic initiatives on SOA such as testing strategy, reuse, deployment infrastructure, usage monitoring, model management, architecture changes will be driven by the SOA Steering Group which will work closely with SGB for inputs and validation
SOA Steering Group
Consults & informs
New Proposed
See next slide for more...

## Slide 9: SOA Steering Committee A brief overview
Overview
SOA Steering Group Responsibilities
  Provide the direction for all SOA based initiatives
  Act as a final authority for decisions
  Attend to decisions for escalated risks & issues
  Socialise & champion SOA initiatives within the key enterprise stakeholders and influencers
  Identify funding options for the initiatives
  Oversee or organise oversight of strategic milestones
  SOA Steering Group Membership
  Recommended approach to membership of SOA Steering Committee to maximise its effectiveness:
    Each stakeholder unit should be represented e.g. Platform, Architecture, Service Delivery, Partner
    It should be composed of decision makers of the strategic initiatives from the stakeholder units or their empowered delegates